IMPLEMENTATION PLAN

Nigeria Public Procurement Intelligence

NOCOPO / Open Contracting Data — Sequenced, Gated Execution Plan From Scope to Portfolio Delivery

| Project | Nigeria Public Procurement Intelligence (NOCOPO SQL Project) |
| --- | --- |
| Document role | Implementation Plan — sequences and operationalizes the Scope, Technology Architecture and Data-Quality documents into an executable, gated plan |
| Primary database | PostgreSQL |
| Portfolio stage | Stage 1 of 4 (SQL / Business Analytics) — SQL Associate Certificate |
| Status | Ready to execute. Core schema and table design remain gated behind the data-quality audit (Phases 2–3). |

# 1. Purpose and Position of This Document

This document sits after the three existing planning documents — the Project Scope, the Technology Architecture, and the Dataset & Data-Quality Plan — and converts their decisions into a single ordered, actionable execution plan. It does not redefine the business questions, the technology stack, or the cleaning philosophy already agreed in those documents; it inherits them and sequences the work required to deliver them.

The plan is organized as thirteen phases (Phase 0 through Phase 12), each with a stated objective, primary tools, key deliverable(s), an explicit exit gate, and a task checklist. Several phases carry hard dependencies on the ones before them — most importantly, schema and table design (Phase 4) cannot begin until the data audit and cleaning-decision log (Phases 2–3) are complete. This mirrors the Schema Design Gate defined in Section 19 of the Data-Quality Plan and is the single most important discipline this plan protects.

# 2. How This Plan Relates to the Existing Documents

| Source document | What it defines | How this plan uses it |
| --- | --- | --- |
| Project Scope | Business problem, objectives, in/out of scope, stakeholders, seven core business questions, five analytical pillars, deliverables, Definition of Success | Anchors every phase's purpose; Phase 8 is structured directly around the seven business questions; Phase 12 re-checks the Definition of Success |
| Technology Architecture | Finalized tool stack, seven logical layers, repository structure, development workflow, Git/GitHub conventions | Supplies the tools and folder locations named in every phase's mini-table; the repository checklist in Section 7 is drawn directly from its proposed structure |
| Dataset & Data-Quality Plan | Cleaning philosophy, 12-step audit sequence, cleaning priority matrix, missing-value/duplicate/identifier/date/monetary/outlier strategies, treatment categories, required validation tests, schema-design gate | Defines the exact content of Phases 2, 3 and 6; its treatment categories and validation tests are the acceptance criteria for those phases' exit gates |

# 3. Implementation Principles Carried Forward

These constraints are not re-derived here; they are inherited as non-negotiable and apply across every phase below.

- Schema and table design are gated behind the audit — do not design the core model before Phases 2–3 are complete.

- SQL-first: important business logic and analytical transformations live in PostgreSQL, not in Python or Power BI.

- No destructive cleaning: no dropping every row with a NULL, no zero-imputation for missing monetary or tenderer values, and no arbitrary outlier removal.

- Every material cleaning rule and transformation is reproducible in SQL or Python and documented — nothing is a one-off manual edit.

- There is no single universal ‘clean dataset’ — analytical eligibility is defined per metric, and ineligible records are flagged or excluded from that metric only, not deleted.

- No claims of corruption, misconduct, or causation — findings are framed as evidence-based observations or areas warranting further investigation.

- Scope control: a new analysis, chart, or technology is added only when it strengthens a defined business question or materially improves reliability, reproducibility, or communication.

# 4. Implementation Phases

Each phase below states what “done” means before moving on. Phases 0–1 can proceed immediately. Phases 2–3 constitute the audit that the Data-Quality Plan requires before schema work starts. Phase 4 onward should not begin until Phase 3 is signed off.

## Phase 0 — Environment & Repository Setup

| Objective | Establish a reproducible local environment and the portfolio repository skeleton before touching any procurement data. |
| --- | --- |
| Primary tools | VS Code, Git/GitHub, PostgreSQL, pgAdmin 4, Python (virtual environment) |
| Key deliverable(s) | Initialized GitHub repository matching the proposed structure; working local PostgreSQL instance; Python environment with pandas and psycopg2/SQLAlchemy installed |
| Exit gate | psql connects locally, and the repository is pushed with a README stub and the full folder skeleton committed. |

- Create the GitHub repository (e.g. nigeria-procurement-intelligence) using the folder structure defined in the Technology Architecture document, Section 11.

- Install and configure PostgreSQL locally; confirm pgAdmin 4 can connect and browse the empty instance.

- Create a Python virtual environment and install pandas, psycopg2 (or SQLAlchemy), and any JSON-handling libraries required for ingestion.

- Add a root README stub, LICENSE/NOTICE, and a data/README.md documenting acquisition and redistribution rules.

- Commit the empty folder skeleton (sql/01_staging … 06_analysis, docs/, diagrams/, dashboard/, python/) so every later deliverable has a fixed home.

## Phase 1 — Source Acquisition & Documentation

| Objective | Obtain the NOCOPO/OCDS source data and document its provenance before any transformation occurs. |
| --- | --- |
| Primary tools | NOCOPO portal / API, data/README.md |
| Key deliverable(s) | Completed source-inventory record: acquisition date, format, version/URL, licensing notes |
| Exit gate | Raw file(s) saved locally (or the access method documented) with a completed source-inventory entry — satisfies Data-Quality Plan Section 4, Step 1. |

- Identify and download the relevant NOCOPO/OCDS export(s), or document the API endpoint used to retrieve them.

- Record the acquisition date, source URL/version, file format, and any applicable data-use or redistribution terms.

- Store the raw file(s) under data/raw/, or document why they are excluded from Git, and note file size/checksum for traceability.

- Note any known publisher caveats (coverage gaps, publication frequency, known outages) for reuse in the limitations section later.

## Phase 2 — Data Profiling & Audit

| Objective | Execute the required audit sequence (Data-Quality Plan Section 4, steps 2–9) to produce measured, field-level evidence rather than assumptions. |
| --- | --- |
| Primary tools | Python, pandas, VS Code notebooks/scripts |
| Key deliverable(s) | Data profiling report covering row counts, missingness, cardinality, type/format validity, duplicate/release patterns and relationship coverage |
| Exit gate | Profiling report complete and checked against the Cleaning Priority Matrix — every P0/P1 area in that matrix has measured evidence, not assumption. |

- Structural profiling: inspect top-level JSON objects, nested arrays, field availability and record counts.

- Cardinality analysis: identify candidate identifiers, one-to-many structures and repeated identifiers.

- Missingness analysis: compute field-level and lifecycle-stage-level missing rates.

- Type/format validation: inspect dates, monetary/numeric fields, currency codes and identifier formats.

- Duplicate/release analysis: distinguish genuine duplicates from OCDS release/version history.

- Relationship-integrity and outlier/entity-quality scans: test whether awards, contracts, tenders and parties actually link, and flag unusual values and fragmented supplier/entity names for later classification.

- Write the findings to docs/data_profiling_report.md, with supporting scripts kept in python/profiling/.

## Phase 3 — Data-Quality Decision Log & Metric Eligibility Rules

| Objective | Convert profiling evidence into documented, reproducible cleaning decisions and per-metric eligibility rules (the analytical-fitness and decision-log steps in Data-Quality Plan Section 4, steps 10–11). |
| --- | --- |
| Primary tools | Python/SQL for rule prototyping; Markdown for documentation |
| Key deliverable(s) | Cleaning decision log (treatment category + rule per issue); metric eligibility definitions for all analytical pillars; first draft data dictionary |
| Exit gate | Every P0/P1 issue from the Cleaning Priority Matrix has an assigned treatment category and rule; eligibility rules exist for all five analytical pillars in the Scope document. |

- For each material issue found in Phase 2, assign one of the seven treatment categories (RETAIN, STANDARDIZE, TRANSFORM, FLAG, EXCLUDE_FROM_METRIC, UNRESOLVED, DROP) and record the rule and reason.

- Decide and document the repeated-release/versioning modelling strategy — this single decision materially shapes the core schema.

- Decide the identifier and entity-resolution strategy, including whether a supplier canonical-mapping table is warranted.

- Draft metric-specific eligibility rules for supplier concentration, competition, budget-to-award variance, entity benchmarking, procurement timing, and implementation/reporting coverage.

- Produce the first-draft data dictionary: source field → business meaning → transformed field → type → analytical role.

GATE — Phase 4 (schema and ERD design) does not start until Phase 3's decision log and eligibility rules are complete and reviewed. This is the Schema Design Gate defined in Data-Quality Plan Section 19 — the most important sequencing rule in this plan.

## Phase 4 — Relational Data Model & ERD Design

| Objective | Design the core PostgreSQL relational model using the evidence and decisions from Phases 2–3 — not before. |
| --- | --- |
| Primary tools | diagrams.net (draw.io), PostgreSQL DDL drafting |
| Key deliverable(s) | ERD stored under diagrams/erd/; draft DDL for core tables, keys and constraints |
| Exit gate | ERD reviewed against the five schema-design-gate questions: what constitutes a process, how releases relate to it, which identifiers are reliable, which relationships are populated, and which fields support the approved metrics. |

- Define core entities (procurement process, release/version, tender, award, contract, implementation/payment, party/supplier, procuring entity) based on what Phase 2 actually found in the data.

- Model the release/version strategy chosen in Phase 3 (e.g. full history table plus a derived current/analytical view, or another defensible snapshot rule).

- Choose primary/candidate keys only where profiling showed acceptable uniqueness and null rates; use surrogate keys where source identifiers are unreliable.

- Diagram entities and relationships in diagrams.net and store the ERD under diagrams/erd/.

- Draft (but do not finalize) core DDL, annotated with the data-quality rule each constraint enforces.

## Phase 5 — PostgreSQL Staging Implementation

| Objective | Load a source-faithful staging layer that preserves traceability before any relational transformation. |
| --- | --- |
| Primary tools | PostgreSQL, Python (psycopg/SQLAlchemy), SQL under sql/01_staging/ |
| Key deliverable(s) | Staging schema and load scripts; source-to-staging row-count reconciliation result |
| Exit gate | Staging row counts reconcile with the raw source counts recorded in Phase 2 (Data-Quality Plan Section 14, first validation test). |

- Implement staging tables that mirror the ingested structure closely enough to trace each row back to its published release.

- Write the Python loading scripts that parse the NOCOPO JSON and insert records into staging.

- Apply only safe, non-destructive type casting at this layer (e.g. text → date/numeric) without discarding unparsable originals.

- Run and document the source-to-staging count reconciliation test.

## Phase 6 — Core Model Implementation & Validation

| Objective | Build the validated relational core from staging, applying the transformation and treatment rules agreed in Phase 3. |
| --- | --- |
| Primary tools | PostgreSQL, SQL under sql/02_schema/, sql/03_data_quality/, sql/04_transformations/ |
| Key deliverable(s) | Populated core schema with constraints; full validation SQL suite; validation results log |
| Exit gate | All required validation tests from Data-Quality Plan Section 14 pass, or have a documented and accepted exception. |

- Create core tables with primary keys, foreign keys and appropriate data types/constraints from the Phase 4 DDL.

- Implement the release/version-collapse or snapshot logic as controlled, documented SQL transformations — never as a destructive overwrite of staging.

- Apply the monetary, date, identifier and text-noise standardization rules from Phase 3 as reusable SQL in sql/04_transformations/.

- Write and run the full validation SQL suite: uniqueness, null-rate, FK/orphan, duplicate/release reconciliation, monetary/date range checks, entity-identifier consistency, and raw → staging → core count reconciliation.

- Log validation outcomes and any UNRESOLVED or FLAGGED records in the ongoing data-quality issue register.

GATE — Phase 7 (analytical views) should not be built on a core model that has not passed its validation suite — unresolved uniqueness, orphan, or reconciliation failures will silently propagate into every downstream metric.

## Phase 7 — Analytical Layer & Reusable Views

| Objective | Build business-facing analytical structures on top of the validated core, encoding each metric's eligibility rule directly in SQL. |
| --- | --- |
| Primary tools | PostgreSQL views/materialized views, CTEs, window functions (sql/05_views/) |
| Key deliverable(s) | One reusable view (or materialized view) per analytical pillar, each enforcing its documented eligibility rule |
| Exit gate | Each view's row population matches its documented eligibility definition, verified against a manual spot-check. |

- Build a supplier-concentration view (award-value share, concentration measures, explicit handling of unresolved supplier identity).

- Build a competition view that distinguishes missing participation data from genuine zero-tenderer outcomes.

- Build a budget-to-award variance view restricted to comparable, complete records only.

- Build a procuring-entity benchmarking view (value, volume, competition, concentration, reporting completeness).

- Build a procurement-timing view restricted to valid chronology, reporting the eligible population size alongside results.

- Build an implementation/reporting-coverage view explicitly framed as coverage rather than performance.

- Document each view's eligibility rule and population size in SQL comments and in docs/data_dictionary.md.

## Phase 8 — Business-Question SQL Analysis

| Objective | Answer the seven core business questions from the Scope document using the Phase 7 views, applying advanced SQL techniques where they are genuinely required. |
| --- | --- |
| Primary tools | PostgreSQL (sql/06_analysis/) |
| Key deliverable(s) | One documented, reproducible analysis script per business question, each producing a labeled result set |
| Exit gate | Every core business question has a reproducible SQL script whose output has been spot-checked and whose limitations are noted alongside the result. |

- Supplier concentration: joins and window functions (ranking, cumulative share) over the concentration view.

- Competition: CASE-based classification of participation levels, aggregated by entity/category.

- Budget-to-award variance: CTEs isolating comparable records before calculating variance.

- Procurement-cycle timing: date/time logic restricted to the valid-date population, with coverage reported alongside results.

- Entity benchmarking: aggregations plus window functions (rank, percentile) across procuring entities.

- Implementation/reporting coverage: proportion calculations with explicit, stated denominators.

- Data-quality impact summary: a query cross-referencing the issue register against the metrics it affects.

- Investigate indexing only where a query's performance on the actual data volume justifies it.

GATE — Phase 9's dashboard should connect only to reconciled Phase 7/8 outputs — connecting Power BI to raw or staging tables would bypass the validated analytical layer entirely.

## Phase 9 — Power BI Dashboard Development

| Objective | Present the validated analytical outputs to a management audience without duplicating business logic outside PostgreSQL. |
| --- | --- |
| Primary tools | Power BI, connected to the PostgreSQL analytical views |
| Key deliverable(s) | Executive dashboard under dashboard/, with screenshots and a short usage note |
| Exit gate | Every figure shown on the dashboard reconciles with its source SQL view/query (dashboard-to-SQL metric reconciliation). |

- Connect Power BI to the Phase 7 analytical views — not to raw or staging tables.

- Design a focused set of pages/visuals per analytical pillar rather than an unstructured chart collection.

- Add interactive filtering and drill-down (entity, category, time period) where it supports the core business questions.

- Reconcile each headline dashboard figure against its SQL source and log the check.

- Export screenshots and a brief usage note into dashboard/.

## Phase 10 — Business Interpretation, Findings & Recommendations

| Objective | Translate validated analytical results into a concise, evidence-proportional executive narrative. |
| --- | --- |
| Primary tools | Markdown/Word, docs/findings.md |
| Key deliverable(s) | Executive findings report: key patterns, business implications and recommendations, explicitly separated from interpretation and limitations |
| Exit gate | Every material claim traces to a specific SQL output, and no claim implies misconduct, fraud or causation beyond what the observational data supports. |

- Summarize the top findings per analytical pillar in business language.

- For each finding, state the implication for the relevant stakeholder group (management, entity, analyst, risk/advisory).

- Draft recommendations that are proportional to the evidence, explicitly flagging patterns that warrant further investigation rather than asserting conclusions.

- Write the assumptions and limitations section, carrying forward the Data-Quality Plan's coverage gaps, entity-resolution limits, release-modelling effects and no-causation caveat.

## Phase 11 — Documentation & GitHub Portfolio Packaging

| Objective | Package the project as a reproducible, hiring-manager-friendly public portfolio case study. |
| --- | --- |
| Primary tools | GitHub, Markdown |
| Key deliverable(s) | Complete repository matching the Architecture document's proposed structure, with README as the entry point |
| Exit gate | A third party could clone the repository, follow the README, and reproduce the staging → core → analytical pipeline, subject to documented data-access constraints. |

- Finalize README.md as the entry point: problem statement, approach, stack, reproduction steps, and links to findings and the dashboard.

- Finalize docs/business_requirements.md, data_dictionary.md, methodology.md, assumptions_and_limitations.md and findings.md.

- Confirm SQL scripts remain organized by function (staging, schema, data quality, transformations, views, analysis) with clear filenames and comments.

- Confirm raw-data handling follows the licensing/redistribution decision made in Phase 1.

- Tag a release/version once the case study is stable.

## Phase 12 — Final QA, Reconciliation & Review

| Objective | Perform a final end-to-end check before treating the project as complete. |
| --- | --- |
| Primary tools | PostgreSQL; checklist review against the Scope document's Definition of Success |
| Key deliverable(s) | Completed QA checklist and a short sign-off note |
| Exit gate | All Definition-of-Success criteria are met, or consciously deferred with a documented reason. |

- Re-run the full validation SQL suite end-to-end on a clean load.

- Re-verify dashboard-to-SQL reconciliation after any late-stage changes.

- Walk through the seven core business questions and confirm each answer is still traceable to current SQL.

- Review the repository against the cleaning anti-pattern list and the technology non-goals from the source documents.

- Confirm the project is positioned as Stage 1 of the four-stage career portfolio, with a short note on future extensions into Python analytics, data engineering and BI.

# 5. Phase-Gate Summary

The plan contains four hard gates. Work can proceed past a gate only when its condition is met — treat each as a checkpoint, not a formality.

| Gate | Condition | Blocks progress on |
| --- | --- | --- |
| A — Audit complete | Data-quality decision log and metric eligibility rules are documented (end of Phase 3) | Phase 4: relational model and ERD design |
| B — Core validated | Full validation SQL suite passes or has a documented, accepted exception (end of Phase 6) | Phase 7: analytical views built on the core model |
| C — Analysis reconciled | Business-question SQL outputs are spot-checked (end of Phase 8) | Phase 9: dashboard figures sourced from these outputs |
| D — Findings signed off | Executive findings trace to specific SQL outputs (end of Phase 10) | Phase 11: portfolio packaging presented as complete |

# 6. Suggested Working Cadence

This groups the thirteen phases into six milestones with a relative-effort estimate rather than fixed calendar dates, since available weekly hours are not specified here — adjust the pacing to your own availability. One practical sequencing note: Phases 0–1 can run in parallel with finishing the SQL Associate assessment, while the heavier schema and SQL work in Milestone 3 is a natural place to apply what that certification just reinforced.

| Milestone | Phases | Focus | Relative effort |
| --- | --- | --- | --- |
| 1. Foundations | 0–1 | Environment, repository, and source acquisition | Low |
| 2. Evidence | 2–3 | Profiling audit and cleaning-decision log — the project's evidentiary base | High |
| 3. Core build | 4–6 | ERD, staging, and validated core relational model | Very high |
| 4. Analysis | 7–8 | Analytical views and the seven business-question queries | High |
| 5. Communication | 9–10 | Power BI dashboard and executive findings | Medium |
| 6. Packaging | 11–12 | GitHub documentation and final QA | Medium |

# 7. Repository & Deliverable Checklist

A working checklist mapped to the repository structure defined in the Technology Architecture document. Mark items complete as each phase closes.

| Repository location | Deliverable | Primary phase(s) | Done |
| --- | --- | --- | --- |
| README.md, LICENSE/NOTICE.md | Repository entry point and licensing | 0, 11 | ☐ |
| data/README.md, data/raw/ | Source inventory and raw file handling | 1 | ☐ |
| python/ingest/, python/profiling/ | Ingestion and profiling scripts, profiling report | 2 | ☐ |
| docs/data_profiling_report.md | Field-level audit evidence | 2 | ☐ |
| docs/cleaning_decision_log.md, data_dictionary.md (draft) | Treatment categories and eligibility rules | 3 | ☐ |
| diagrams/erd/ | Entity-relationship diagram | 4 | ☐ |
| sql/01_staging/ | Staging schema and load scripts | 5 | ☐ |
| sql/02_schema/, sql/04_transformations/ | Core DDL and transformation SQL | 6 | ☐ |
| sql/03_data_quality/ | Validation SQL suite and results log | 6 | ☐ |
| sql/05_views/ | Reusable analytical views per pillar | 7 | ☐ |
| sql/06_analysis/ | Business-question analysis scripts | 8 | ☐ |
| dashboard/, dashboard/screenshots/ | Power BI dashboard and usage note | 9 | ☐ |
| docs/findings.md, assumptions_and_limitations.md | Executive findings and limitations | 10 | ☐ |
| docs/business_requirements.md, methodology.md, data_dictionary.md (final) | Finalized portfolio documentation | 11 | ☐ |
| .github/workflows/ (optional) | Automated validation checks, if added later | Post-launch | ☐ |

# 8. Risk Watch-List During Implementation

Execution-stage risks worth checking against at each phase boundary, drawn forward from the Data-Quality Plan's anti-patterns and limitations.

- Designing tables before the audit is finished — the single most common failure mode this plan is structured to prevent.

- Treating a repeated NOCOPO identifier as an automatic duplicate without checking OCDS release/version history first.

- Letting Power BI quietly become a second transformation layer instead of a presentation layer over validated SQL.

- Imputing zero for missing monetary values or missing tenderer counts — both are explicitly prohibited by the cleaning philosophy.

- Merging supplier or entity records on name similarity alone, without a reliable identifier to confirm the match.

- Presenting a metric without also reporting its eligible population size, especially for timing and budget-to-award figures.

- Framing missing implementation/payment data as evidence of non-performance rather than as a reporting-coverage gap.

- Adding a tool, chart, or technique that does not serve one of the seven core business questions — revisit the Scope-Control Principle before accepting scope creep.

# 9. Definition of Done

Restated from the Scope document's Definition of Success, mapped to the phase where each criterion is actually established.

| Criterion | Established in |
| --- | --- |
| Project is reproducible from documented public source data and setup instructions | Phases 1, 11 |
| PostgreSQL model represents procurement relationships clearly, without unnecessary denormalization | Phase 4, 6 |
| Material data-quality issues are identified before they influence business conclusions | Phases 2, 3 |
| Every major business claim traces to a documented SQL transformation and supporting data | Phases 6–8, 10 |
| Advanced SQL techniques are used because the analysis requires them, not inserted artificially | Phase 8 |
| Dashboard communicates a small set of decision-relevant metrics, not an unrelated chart collection | Phase 9 |
| Recommendations are proportional to the evidence and separate observation from interpretation | Phase 10 |
| Project demonstrates both technical capability and business/consulting judgement | Phases 10–11 |

# 10. Immediate Next Actions

Concrete starting checklist — everything here belongs to Phase 0–2 and can begin now.

- Create the GitHub repository and commit the folder skeleton from the Technology Architecture document.

- Set up local PostgreSQL and a Python virtual environment; confirm pgAdmin 4 connectivity.

- Locate and download the NOCOPO/OCDS export; record the source-inventory details (acquisition date, format, version, licensing).

- Run a first-pass structural profiling script — row counts and top-level fields — to begin the Phase 2 audit.

- Hold off on schema or table design until Phase 3's decision log is complete; that boundary is the plan's most important discipline.

This project remains Stage 1 of the four-stage portfolio progression (SQL → Python/Data Science → Data Engineering → Integrated BI/Decision Intelligence). Later stages are intentionally out of scope for this plan and should only be started once this project's Phase 12 sign-off is complete.